CUSTOMER GENERATION PROGRAMS MONTHLY REPORT (as of October 31, 2019)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Customer Generation Programs | | | | |
| **Net Metering Program** | **Current Month**  **(Sept & Oct** | **FY 2019/20** | **FY Forecast**  **( to 16MW cap )** | **Total (2008-2020F)** |
| Accepted Applications | 204+0=204 | 552+204+0=756 | 958 | 2,244 |
| Accepted Capacity | 4.577+0=4.577 MW | 13.200+0=13.2 MW | 16.0 MW | 24.03 MW |
| Generation | 3.459 GWh | 16.1898+0=16.19 GWh | 19.62 GWh | 41.73 GWh |
| Customer Inquiries | 78+99=177 + Pat | 427+78+99=604 + Pat | 1,080+78+99=1257 + Pat |  |
| Net Metering Program was approved December 1, 2018 through November 30, 2020 with a program capacity of 16 MW.  **Accepted Capacity from December 1, 2018 – 16 MW from 958 applications**  Accepted applications, accepted capacity and generation totals do not include Saskatoon Light & Power or Swift Current Light & Power customers. | | | | |
| **Power Generation Partner Program** | **FY 2018/19** | **FY 2019/20** | **FY 2020/21** | **Total** |
| Accepted Applications  Renewable  Carbon Neutral | 38 projects  23 solar  15 flare gas | - | - | 38 projects  23 solar  15 flare gas |
| Accepted Capacity  Renewable  Carbon Neutral | 35.6 MW  10.0 MW  25.6 MW | - | - | 35.6 MW  10.0 MW  25.6 MW |
| Installed Capacity  Renewable  Carbon Neutral | 0 MW (0 projects)  0 MW (0 projects)  0 MW (0 projects) | - | - | 0 MW  0 MW  0 MW |
| Sent to Interconnection Study | 20/26 projects | - | - | - |
| Interconnection Study Complete | 1 | - | - | - |
| Contract Signed | 0 | - | - | - |
| Customer Meetings | 73 | 8 | - | 81 |
| Customer Inquiries | 620 | 353 +148 | - | 1,121 |
| Power Generation Partner Program was approved to March 31, 2020 with an option to renew (with Board approval) to March 31, 2021 with an annual program capacity of 10 MW (renewables) and 25 MW (carbon neutral).  August 2019:   * 148 Customer Inquiries * 26 active projects (2 projects were removed from the program) * Working with 6 projects to get their information in for the interconnection study * Facilitated 6 pre-application meetings | | | | |
| **Small Power Producers Program** | **Projects** | | **Capacity** | |
| Accepted | 81 projects | | 7.2 MW | |
| Installed | 66 projects | | 5.7 MW | |
| Small Power Producer Program is no longer accepting new applications. | | | | |

|  |  |  |
| --- | --- | --- |
| **Updated By** | **Updated On** | **Net metering inquiries taken this month** |
| Darcy Kozoriz (NM & SPP #’s) | Nov 7, 2019 | (45+24+9)+(43+50+6) |
| Pat Parrott |  |  |
| Jenna Bedel | Sept 4, 2019 |  |
| James Fick | Sept. 6, 2019 |  |